CS 192 Software Engineering II

Lessons Learned Report

Prepared by: Robelle C. Silverio

Date: February 2, 2017

Developer’s Group Name: XCRAM

Project Name: TaskOverflow

Sprint Number: 1

What were the main lessons your team learned in this sprint?
        - For every problem in coding part, solutions per problem must be listed
- Before coding, the group should agree of what solution will be used
- It's very hard to test the code made by someone else especially when there are no comments describing what the variables are for and what each function does. Testing should definitely be done early or at least have way along the sprint because it is hard to debug a very long and buggy code performing a complicated algorithm.
- Main Lessons is to agree on the specific algorithm that will be used. And allocate more time in debugging and testing, if we can do it concurrently. Then it would be nice.
Describe one example of what went right in this sprint.
The task division is alright. And we did our best effort in attaining our goal.
Describe one example of what went wrong in this sprint.
- There was not enough time for testing since our algorithm could possibly fail in so many possible scenarios. The code should have tested first to handle simple cases correctly before the coder proceeded in coding the more complicated functionalities. That way, it would be easier to detect which part of the code had caused the failed test.
- The fact that the coding requires more time that it takes some of the members hanging before proceeding to testing and debugging.
What will you do differently on the next sprint based on your experience working on this current sprint?
- Before coding, we must clarify the problem first and the respective solution for it
- We will allot a longer time for testing the code. We will not be overly ambitious and we wil consider our time more wisely!
- Will try to work in parallel so that our efficiency
will be much higher.
1