CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: XCRAM
Project Name: TaskAllocator

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability (Name of / Person)	Output	Done (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Sharleen Go	Implementation Plan
	1/28/17	Code the add task functionality of the task allocator	Gerry Agluba	Source Code(Schedule.java, addTask.java)
	1/28/17	Test the add task functionality of the task allocator	Sharleen Go	Test Scorecard Result		Use Test Scorecard done in CS 191
	1/30/17	Code Review the add task functionality of the task allocator	Robelle Silverio	Code Review Result
	1/28/17	Debugging	Gerry Agluba
	1/28/17	Retesting	Sharleen Go
	2/03/17	Sprint Review	Robelle Silverio	Sprint Review Document
	2/03/17	Sprint Retrospect	Robelle Silverio	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist
		Code [What?]*
		Test [What?]*
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect

rcsolamo:2nd AY 2016-2017