CS 192 Software Engineering II

Lessons Learned Report

Prepared by: Robelle C. Silverio

Date: March 16, 2017

Developer’s Group Name: XCRAM

Project Name: TaskOverflow

Sprint Number: 4

What were the main lessons your team learned in this sprint?
        - Always consider how the user would like to see the application
Describe one example of what went right in this sprint.
The task division is alright. And we did our best effort in attaining our goal.
Describe one example of what went wrong in this sprint.
Two coders are not coding in synchronization
What will you do differently on the next sprint based on your experience working on this current sprint?
If there are two coders or more, they should code in synchronization so that it wouldn’t be confusing on what to code next. Also, coders must be responsive to each other.

1