CS 192 Software Engineering II

Lessons Learned Report

Prepared by: Sharleen Go

Date: February 16, 2017

Developer’s Group Name: XCRAM

Project Name: TaskOverflow

Sprint Number: 2

What were the main lessons your team learned in this sprint?
        - Divide the work among the members more wisely.
Describe one example of what went right in this sprint.
Communication among the members was better.
Describe one example of what went wrong in this sprint.
- Time was still not enough for testing. Debugging and retesting should have be done alternatingly and fast. We wasted a lot of time waiting for each other. When the tester found a bug, it was not fixed right away by the coder. When the coder fixed the bug, it was not tested right away by the tester. Hence, time was wasted.
- The fact that the coding requires more time that it takes some of the members hanging before proceeding to testing and debugging.
What will you do differently on the next sprint based on your experience working on this current sprint?
- We will be pay more attention on the time that we have so we won't need to cram.
1
- We'll try to work faster. When a bug is found, the coder must quickly fix the bug. When the bug is fixed, the tester should test the code right away to discover other bugs earlier.