CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: XCRAM
Project Name: TaskOverflow

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability (Name of / Person)	Output	Done (Y/N)	Remarks
3	2/20/17	Plan and prepare Sprint Review Checklist	Robelle Silverio	Implementation Plan
	2/24/17	Code UI’s Functionality	Gerry Agluba	Source Code(UI.py)
	2/28/17	Test UI’s Functionality	Sharleen Go	Test Scorecard Result		Use Test Scorecard done in CS 191
	3/2/17	Code Review UI’s Functionality	Robelle Silverio	Code Review Result
	3/1/17	Debugging	Gerry Agluba
	3/1/17	Retesting	Sharleen Go
	3/2/17	Sprint Review	Robelle Silverio	Sprint Review Document
	3/2/17	Sprint Retrospect	Robelle Silverio	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
4		Plan and prepare Sprint Review Checklist
		Code [What?]*
		Test [What?]*
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect

rcsolamo:2nd AY 2016-2017