CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: XCRAM
Project Name: TaskOverflow

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability (Name of / Person)	Output	Done (Y/N)	Remarks
1	1/25/17	Plan and prepare Sprint Review Checklist	Sharleen Go	Implementation Plan	Y
	1/28/17	Code the add task functionality of the task allocator	Gerry Agluba	Source Code(Schedule.java, addTask.java)	Y
	1/28/17	Test the add task functionality of the task allocator	Sharleen Go	Test Scorecard Result	Y	Use Test Scorecard done in CS 191
	1/30/17	Code Review the add task functionality of the task allocator	Robelle Silverio	Code Review Result	Y
	1/28/17	Debugging	Gerry Agluba		Y
	1/28/17	Retesting	Sharleen Go		Y
	2/03/17	Sprint Review	Robelle Silverio	Sprint Review Document	Y
	2/03/17	Sprint Retrospect	Robelle Silverio	Sprint Retrospect Document	Y	https://github.com/sharleengo/XCRAM/tree/master/05%20Implementation/taskOverflow
2	2/07/17	Plan and prepare Sprint Review Checklist	Sharleen Go	Implementation Plan	Y
	2/16/17	Polish the code for the add task functionality of the Task Allocator	Gerry Agluba	Source Code(Schedule.java, addTask.java)	Y
	2/11/17	Code the Clear Schedule and Delete Task functionality of the Task Allocator	Robelle Silverio	Source Code(Schedule.java, addTask.java) / - integrated	Y
	2/16/17	Test the add task, clear schedule and delete task functionality of the task allocator	Sharleen Go	Test Scorecard Result	Y
	2/16/17	Debugging	Gerry Agluba		Y
	2/16/17	Retesting	Sharleen Go		Y
	2/16/17	Sprint Review	Sharleen Go	Sprint Review Document	Y
	2/16/17	Sprint Retrospect	Sharleen Go	Sprint Retrospect Document	Y	https://github.com/sharleengo/XCRAM/tree/master/05%20Implementation/taskOverflow

rcsolamo:2nd AY 2016-2017