CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	Sharleen Go		Peer Review Date:		2/2/17
Project Name:	TaskOverflow		Project ID:
			(if applicable)
Developer’s Group Name:	XCRAM	Sprint Number		1
Sprint ReleaseApproved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
User is able to add a fixed task	X
User is able to add a flexible task without priority	X		This feature is still very buggy. We don't have a clear definition on how the priority works just yet.
User is able to add a flexible task with priority	X		This feature is still very buggy. We don't have a clear definition on how the priority works just yet.
User is informed if he failedto enter task name or task duration	X
User is informed if he failed enter the start time of a fixed task	X

Tester's Comments:

This release works for 90% of the possible scenarios that may arise in scheduling. Undetected bugs may still occur because of the complicated algorithm that needs to be executed. The codes definitely needs a lot of cleaning because there are lots of unnecessary repetitions.

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue						NA
Speaks the Users'Language						NA
Minimize User Memory Load						NA
Consistency						NA
Feedback						NA
Clearly Marked Exits						NA
Shortcuts						NA
Good Error Messages						NA
Prevent Errors						NA
Help and Documentation						NA

Reviewer’s Comments:
This release does not have a user interface. The outputs are are displayed solely in the terminal.