CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	Robelle Silverio		Peer Review Date:		2/19/17
Project Name:	TaskOverflow		Project ID:
			(if applicable)
Developer’s Group Name:	XCRAM	Sprint Number		2
Sprint ReleaseApproved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
User is able to add a fixed task	X
User is able to add a flexible task without priority	X
User is able to add a flexible task with priority	X
User is informed if he failed to enter task name or task duration	X		This feature is applicable with the user interface
User is informed if he failed enter the start time of a fixed task		X	This feature is applicable with the user interface
User is able to confirm the deletion of a task when the system asks the user if he really wants to delete the selected task ---Successful Task Deletion		X	This feature is applicable with the user interface
User is able to cancel the deletion of a task when the system asks the user if he really wants to delete the selected task --- Task Deletion Aborted		X	This feature is not useful at the moment considering we don't have a user interface yet.
User is able to confirm the clearing of the schedule when the system asks the user if he really wants to clear the schedule ---Successful Clearing of the Schedule	X
User is able to cancel the clearing of the schedule when the system asks the user if he really wants to clear the schedule --- Task Clearing is Aborted	X		This feature is not useful at the moment considering we don't have a user interface yet.

Tester's Comments:
Add function works smoothly in every test cases prepared by the assigned tester.

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue						NA
Speaks the Users'Language						NA
Minimize User Memory Load						NA
Consistency						NA
Feedback						NA
Clearly Marked Exits						NA
Shortcuts						NA
Good Error Messages						NA
Prevent Errors						NA
Help and Documentation						NA

Reviewer’s Comments:
This release does not have a user interface. The outputs are displayed solely in the terminal.